Population health case studies (11)

Ryelands Community Space Project

What was the issue we were trying to resolve/why was it needed?

To create a healthy community for the people, children and families of Ryelands Estate in the focussed ward of Skerton West, Lancaster District, to provide a space to thrive, opportunities for social integration and improve physical and mental health and wellbeing. The ward is one of six focused wards in the Lancaster District with a disproportionate number of emergency admissions recorded.

Who was it aimed at?

People, children and families living on the Ryelands Estate, in the focussed ward of Skerton West.

Summary of the project

To work with partners and the residents of the Ryelands Estate to develop a community park/open space for use by all people, children and families on the estate to improve their health and wellbeing.

Who was involved – partnership approach for example?

The work involved a partnership approach from L&SC ICB, Integrated Care Community, NHS primary care, Lancaster CVS and Lancaster County Council.

When did it start/finish (is it ongoing)?

Work began in 2023 and continues to date. Funding opportunities are being explored to support the work as it moves forward.

What area was/is it delivered in?

The focussed ward of Skerton West in Lancaster District.

How did the team go about delivering it?

- Listen to the voice of the residents via engagement and consultation.

- Attend frequent meetings with the residents association.

- Keep in regular contact with the lead from the resident’s association.

- Provide strategic support to the work.

- Work with the residents to understand the improvements on the estate and break this down into phases to move the work forward:

  - Zone 1 – Playground – phase 1

  - Zone 2 – Community open space – phase 3 & 4

  - Zone 3 – Multi-use games area (MUGA) – phase 2

- Develop a timeline and project plan alongside a funding strategy provided by Lancaster CVS.

- Provide support to the tender process.

What were the main outcomes/impacts for people?

Established trust and built relationships with the lead of the estate resident association and residents of the estate. Next steps include completion of a planning exercise, secure costs and play equipment providers for phase 1, hold further consultation with residents for the design stage and make applications to funding providers.

Are there any comments/statements from people it helped?

Please see supporting information below: